## Slide 1
Stakeholder | Code | Role (Related to project) | Involvement | Impact | Power or Influence | Interest (H/M/L) | Engagement
CEO | Role A | Owner | List requirements and set strategic goals Makes high-level decisions;to approve the Project | Impose Project Success | H | H | Communicate regularly, but not daily. In the milestones.
International VP | Role B | Primary stakeholder | Makes high-level decisions; serves as team resource | High impact to progress the project | H | H | Communicate regularly, but not daily. Ask questions and give updates.
Senior Projects Director | Role C | Sponsor/Primary Stakeholder | Technical support as leader of the international operation teams | Seek success but Possible resistance if affecting the running projects and stations | H | M | Keep satisfied and keep satisfied and Communicate regularly, for high level decisions .related to stations.
Technical Director | Role D | Sponsor/Primary Stakeholder | Technical support as the leader of the HAVAC teams of operation and installation and planning | Seek success but Possible resistance if affecting the running projects | M | M | Communicate regularly, for high level decisions .related to HAVAC systems
Development Director | Role E | Sponsor | Facilitate the progress and council of the project | High interest to facilitate the project | M | H | Communicate daily as project team member
Infrastructure Senior Manger | Role F | Sponsor | Manage the process closely | High interest to facilitate the project | M | H | Communicate daily to inform and get feedback.
Financial Director | Role G | Sponsor/Primary Stakeholder | Allocate the Financial support | Financial support but possible resistance if there is no enough budget | M | M | Communicate only for high level decision of Financial fund. approval
HR Director | Role K | Sponsor/Primary Stakeholder | HR Programs Support | HR programs support and execution but possible resistance in case no resources | M | M | Communicate only for high level decision of Program or policy approval
Facilities Director | Role H | Sponsor/Primary Stakeholder | Allocate the facilities in the building | Facility providence but possible resistance if no facility solutions | M | M | Communicate only for high level decision of the plan and resource approval
International Partners & investors | Role I | Secondary Stakeholder | Can give feedback on the customer experience | Some High interest in the EU&USA others less | L | H | Not directly involved. Keep updated on progress and performance.
Employees | Role J | Employees | They will relocate and take courses | High interest for the development | L | M | Keep updated as they will be affected by the project
International Customers | Role L | Customer | Little involvement | Little impact | L | M | Keep updated as they will be affected by the project
HR Development Department | Role M | HR employee(Team) | High involvement in the HR Program execution | High impact on the planning & project execution | H | H | Communicate regularly as project team member
HAVAC Power Department | Role N | Power Employee | High involvement in the Power execution | High impact on the planning & project execution | H | H | Communicate regularly as project team member
CLS Operation Department | Role O | Station Employee | High involvement in the execution of the PUE measurements | High impact on the planning & project execution | H | H | Communicate regularly as project team member
Facility Operation Department | Role P | Facility Employee | High involvement in the execution of the employee Movement | High impact on the planning & project execution | H | H | Communicate regularly as project team member
International relationship Manger | Role Q | Secondary stakeholder | Little involvement | Low impact and low interest | L | L | Monitor and informed

## Slide 2
Keep satisfied (high priority)
Manage closely (high effort)
Keep updated
Show consideration
high
low
high
low
Prioritizing stakeholders (power grid)
Power
med
Interest
med
International VP
Senior Projects Director
Technical Director
Development Director
Infrastructure Senior Manger
Financial Director
HR Director
Facilities Director
International Partners & investors
HR Development Department
Employees
International Customers
HAVAC Power Department
CLS Operation Department
Facility Operation Department
International relationship Manger